SBL Implementation Checklist

|  | Items / Details | Explanations / notes / updates |
| --- | --- | --- |
|  | Phase I |  |
|  | Planning & Prototyping - Kick-off - Goal setting - Scope of the project (agreement) - Scheduling - Roles & Responsibilities - Implementation team (Client, SMEs, IT/MIST, Admin Support, project teams) - Defining target audience - Defining learning outcomes - Training for project tools - e-Tracker (project management tool) and - e-Learning Architect (collaboration tool) - Systems Review - Determining PC and connectivity capabilities - Instructional design model/strategies - Interactive design model - Creative briefs - Prototype project (small lessons) - Functional review of the LMS |  |
|  | Phase II |  |
|  | Program Development - Review of LMS or tracking capabilities for optimal program usage - SBL Content Development - Outline development - Lesson Worksheets - Interactive Worksheets - Writing of lessons - Construction of interactivities, images, downloads, etc - Designing models - Mock ups - Production - SBL production and assembly - Story development - Creative brief - Storyboarding - Scripting - Audio recording - Character selection - Photography - Software selection and application - Assembly - Testing - Quality control - Proofing and editing - Systems quality control - Review and testing and signoffs/approvals |  |
|  | Phase III |  |
|  | Testing - Focus group - Online testing - Client review - Adjustments to the program - Final approval and signoffs |  |
|  | Phase IV |  |
|  | Administrative and technology planning - Conversion of program from test server to delivery server - Importing/export of participant data - Help support procedures - General information guide (welcome, how to, support, requirements, etc.) - Training Admin Support on LMS - Training managers for the program - Establishing SOPs between VFT and client Admin Support |  |
|  | Phase V |  |
|  | Marketing - Announcements / emailing campaigns - Links to client Training sites - Follow-up programs |  |
|  | Phase VI |  |
|  | Launch - Selection of target participants - Roll out schedule - Collecting feedback and adjustments |  |